SWAG LABS COMPLETE TESTING PROJECT

| Document Information | Details |
| --- | --- |
| Document Title | Master Test Plan - Swag Labs E-Commerce Application |
| Document Version | 1.0 |
| Author | Navneet Kumar Singh |
| Date Created | 15/07/26 |

DOCUMENT CONTROL

SECTION 1: INTRODUCTION

  - Purpose

This document serves as the comprehensive Master Test Plan for the manual testing of the Swag Labs Demo E-Commerce Application. The purpose of this document is to:

- Define the scope, approach, resources, and schedule for all testing activities

- Provide a framework for systematic testing of all application modules

- Establish entry and exit criteria for each testing phase

- Ensure all functional requirements are verified and validated

- Identify and document all defects found during testing

- Provide stakeholders with visibility into testing progress and quality status

- Serve as a reference document for all testing-related activities

Target Audience:

- Project Managers

- QA

1.2 Scope

| Module | Features to Test |
| --- | --- |
| Login Page | - Positive login with valid credentials - Negative login with invalid credentials - Field validation (empty, invalid formats) - Password masking - Error message display - Session management - Locked user handling - Case sensitivity - SQL injection protection |
| Dashboard/Sidebar | - Open/close functionality (hamburger menu, cross icon) - Keyboard navigation (ESC key) - Outside click behaviour - Menu links (All Items, About, Logout) - Reset App State functionality - State persistence - Responsive behaviour - Accessibility |
| Cart Page | - Cart page load and display - Item display with correct details - Item quantity update - Item removal from cart - Empty cart message - Cart total calculation - Continue Shopping button - Checkout button - Cart persistence after logout - Cart icon item count - Cross-tab synchronization - Cart for all user types |
| Checkout Page | - Checkout page load - Required field validation - Valid input handling - Error messages for invalid input - Continue button functionality - Cancel button functionality - Address field validation - ZIP/Postal code validation - Order summary display - Order total calculation - Place Order (Finish) button - Checkout for all user types - Empty cart handling |

Out of Scope:

| Item | Reason |
| --- | --- |
| Performance/Load Testing | Requires specialized tools and environments |
| Security Penetration Testing | Beyond scope of functional testing |
| Mobile Application Testing | Testing limited to web application only |
| API Testing | Backend API testing not covered |
| Payment Processing | Demo application uses simulated payments |
| Database Testing | Backend database validation not performed |
| Automated Testing | This project focuses on manual testing only |
| Accessibility Testing | Limited to basic keyboard navigation |

1.3 Objectives

Primary Objectives:

- Verify all login functionality works correctly for all user types (standard_user, locked_out_user, problem_user, performance_glitch_user, error_user, visual_user)

- Validate dashboard navigation and ensure all menu links function properly

- Ensure cart operations (add, remove, update, total) work accurately

- Validate checkout process from start to finish with proper validations

- Identify and document all defects found during testing

- Ensure proper error handling and user-friendly error messages

- Verify application accessibility and keyboard navigation

Specific Module Objectives:

| Module | Specific Objectives |
| --- | --- |
| Login | - Verify all 6 user types can login (or be rejected as appropriate) - Verify error messages are clear and professional - Verify session security after logout - Verify field validation works correctly |
| Dashboard | - Verify all navigation links work correctly - Verify Reset App State functionality - Verify keyboard and mouse interactions - Verify responsive behaviour |
| Cart | - Verify all cart operations (add, remove, update) - Verify cart persistence across sessions - Verify cart total calculations - Verify cart works for all user types |
| Checkout | - Verify all field validations work correctly - Verify order summary accuracy - Verify checkout works for all user types - Verify empty cart handling |

1.4 Glossary

| Term | Definition |
| --- | --- |
| RTM | Requirement Traceability Matrix - Maps requirements to test cases and bugs |
| Severity | Technical impact of a bug (Critical, Major, Minor, Trivial) |
| Priority | Business urgency to fix a bug (High, Medium, Low) |
| Smoke Testing | Initial testing to ensure basic functionality works |
| Regression Testing | Re-testing after bug fixes to ensure no new bugs introduced |
| Exploratory Testing | Unscripted testing to find unexpected defects |
| Boundary Value Analysis | Testing at input field boundaries (min/max values) |
| Equivalence Partitioning | Dividing input data into valid/invalid partitions |
| Positive Testing | Testing with valid inputs to ensure expected behaviour |
| Negative Testing | Testing with invalid inputs, error handling, edge cases |
| UI | User Interface - The visual elements of the application |
| UX | User Experience - The overall experience of using the application |
| QA | Quality Assurance - The process of ensuring software quality |
| STLC | Software Testing Life Cycle - The testing process phases |
| SDLC | Software Development Life Cycle - The development process phases |
| Bug | A defect or error in the software that causes unexpected behaviour |
| Test Case | A set of conditions to verify if a feature works correctly |
| Test Suite | A collection of test cases for a specific module |
| Test Plan | A document describing the testing strategy and approach |
| Build | A version of the software released for testing |
| Environment | The hardware and software setup for testing |

SECTION 2: TEST OBJECTIVES

2.1 Functional Testing

2.1.1 Testing Focus

Functional testing will verify that each module of the Swag Labs application operates according to the documented requirements and specifications.

2.1.2 Testing Scope by Module

Login Module

| Test Area | Description |
| --- | --- |
| Authentication | Verify valid credentials allow login, invalid credentials are rejected |
| Field Validation | Verify empty fields, invalid formats, and boundary values |
| Error Messages | Verify appropriate error messages for each failure scenario |
| Session Management | Verify session persistence, timeout, and logout functionality |
| Security | Verify password masking and SQL injection protection |
| User Types | Verify behaviour for all 6 user types |

Dashboard Module

| Test Area | Description |
| --- | --- |
| Navigation | Verify open/close using hamburger menu and cross icon |
| Keyboard Interaction | Verify ESC key and tab navigation |
| Mouse Interaction | Verify outside click behaviour |
| Menu Links | Verify All Items, About, and Logout links |
| Reset App State | Verify state reset functionality |
| Responsiveness | Verify behaviour across screen sizes |

Cart Module

| Test Area | Description |
| --- | --- |
| Display | Verify items display correctly with accurate details |
| Operations | Verify add, remove, and update quantity functionality |
| Calculations | Verify total price calculation |
| Persistence | Verify cart contents persist after logout and session timeout |
| Navigation | Verify Continue Shopping and Checkout buttons |
| User Types | Verify cart works for all user types |

Checkout Module

| Test Area | Description |
| --- | --- |
| Field Validation | Verify all required fields validation |
| Error Handling | Verify error messages for invalid input |
| Order Summary | Verify accurate display of order details |
| Total Calculation | Verify tax and total calculations |
| Navigation | Verify Continue, Cancel, and Finish buttons |
| User Types | Verify checkout works for all user types |

2.2 Performance Testing

2.2.1 Testing Focus

Performance testing will verify that the application responds within acceptable time limits for critical operations.

2.2.2 Performance Metrics

| Page/Operation | Acceptable Load Time | Actual Load Time | Status |
| --- | --- | --- | --- |
| Login Page Load | < 2 seconds | < 2 seconds | PASS |
| Login Response Time | < 2 seconds | < 2 seconds | PASS |
| Dashboard Open | < 1 second | < 1 second | PASS |
| Cart Page Load | < 2 seconds | < 2 seconds | PASS |
| Checkout Page Load | < 2 seconds | < 2 seconds | PASS |
| Checkout Response | < 3 seconds | < 3 seconds | PASS |

2.2.3 Performance Issues Found

| Bug ID | Issue | Severity | Impact |
| --- | --- | --- | --- |
| BUG_CART_001 | Cart persistence delay | Minor | Users may think cart is empty |
| BUG_DASH_006 | Dashboard close animation slow | Minor | Poor user experience |

2.3 Security Testing

2.3.1 Testing Focus

Security testing will verify that the application handles sensitive data securely and prevents unauthorized access.

2.3.2 Security Test Areas

| Test Area | Description | Status |
| --- | --- | --- |
| SQL Injection | Verify application prevents SQL injection attacks | PASS |
| HTTPS Transmission | Verify credentials transmitted securely | PASS |
| Password Masking | Verify password characters are masked | PASS |
| Session Security | Verify session after logout | FAIL (BUG_LG_003) |
| Rate Limiting | Verify brute force protection | FAIL (BUG_LG_005) |

2.3.3 Security Issues Found

| Bug ID | Issue | Severity | Impact |
| --- | --- | --- | --- |
| BUG_LG_003 | User can access Products page after logout via back button | Major | Unauthorized access |
| BUG_LG_005 | No rate limiting for failed login attempts | Major | Brute force vulnerability |

SECTION 3: TEST APPROACH

3.1 Test Type Distribution

| Test Type | Login | Dashboard | Cart | Checkout | Total |
| --- | --- | --- | --- | --- | --- |
| Positive Testing | 6 | 10 | 12 | 12 | 40 |
| Negative Testing | 14 | 4 | 6 | 22 | 46 |
| UI/UX Testing | 6 | 3 | 3 | 5 | 17 |
| Security Testing | 4 | 0 | 0 | 0 | 4 |
| Performance Testing | 2 | 3 | 3 | 7 | 15 |

3.2 Test Data

User Credentials

| Username | Password | Purpose |
| --- | --- | --- |
| standard_user | secret_sauce | Standard valid user for positive testing |
| locked_out_user | secret_sauce | Locked out user for negative testing |
| problem_user | secret_sauce | User with image/functionality issues |
| performance_glitch_user | secret_sauce | User with slow performance |
| error_user | secret_sauce | User with error scenarios |
| visual_user | secret_sauce | User with visual issues |

Checkout Test Data

| Field | Valid Data | Invalid Data |
| --- | --- | --- |
| First Name | John, Mary, Ahmed, Sarah | John123, @#$%, (empty) |
| Last Name | Doe, Smith, Hasan, Khan | Doe123, @#$%, (empty) |
| Zip/Postal Code | 90210, 63511, 10001, 75001 | 90210@#, ABCDE, (empty) |

Product Test Data

| Product Name | Price | Purpose |
| --- | --- | --- |
| Sauce Labs Backpack | $29.99 | Standard cart testing |
| Bike Light | $9.99 | Standard cart testing |
| Bolt T-Shirt | $15.99 | Total calculation testing |
| Sauce Labs Fleece Jacket | $49.99 | Multiple item testing |
| Sauce Labs Onesie | $7.99 | Small item testing |

SECTION 4: RISKS AND MITIGATION

4.1 Risks

4.1.1 Project Risks

| Risk ID | Risk Description | Likelihood | Impact | Risk Level |
| --- | --- | --- | --- | --- |
| R001 | Application changes during testing | Medium | High | High |
| R002 | Network/Internet connectivity issues | Low | Medium | Low |
| R003 | Browser compatibility issues | Medium | Medium | Medium |
| R004 | Missing or incorrect test data | Low | High | Medium |
| R005 | Time constraints | Medium | High | High |
| R006 | Inconsistent bug reproduction | Medium | Medium | Medium |
| R007 | Resource unavailability | Low | High | Medium |
| R008 | Tool/Software issues | Low | Low | Low |

4.1.2 Product Risks

| Risk ID | Risk Description | Impact | Risk Level |
| --- | --- | --- | --- |
| P001 | Session vulnerabilities (BUG_LG_003) | High | Critical |
| P002 | Cart persistence issues (BUG_CART_001) | High | Critical |
| P003 | Empty cart checkout (BUG_CHK_001) | High | Critical |
| P004 | problem_user compatibility issues | High | Critical |
| P005 | Cross-tab synchronization | Medium | High |
| P006 | Field validation missing | Medium | High |
| P007 | Reset App State incomplete | Medium | High |
| P008 | Performance issues | Low | Medium |

4.1.3 Risk Assessment Matrix

| Impact | Likelihood | Risk Level | Risk IDs |
| --- | --- | --- | --- |
| Critical | High | CRITICAL | P001, P002, P003, P004 |
| Critical | Medium | HIGH | P005, P006, P007 |
| High | High | HIGH | R001, R005 |
| High | Medium | MEDIUM | R004, R007 |
| Medium | Medium | MEDIUM | R003, R006 |
| Medium | Low | LOW | R002, R008 |

SECTION 5: SIGN-OFF

This Test Plan provides a structured approach to testing the Swag Labs application, covering all aspects required to ensure a quality product.

| Prepared By | Navneet Kumar Singh |
| --- | --- |
| Swag Labs Application | https://www.saucedemo.com/ |
| ISTQB Foundation Level Syllabus | Software Testing Best Practices |